Project Plan

| Team 2B |  |
| --- | --- |

# Brief problem statement

Investing Corp. is a funding company committed to improving the life in the communities national-wide by providing collaborative mechanisms on top of information technology solutions. To this end the company proposes a tool-sharing web-application that allows the members within the communities to exchange their tools (and potentially other kind of items). The product’s name is “ToolShare” and its implementation should follow usability-guidelines in order to provide a superior user-experience.

# Team Members

Team members & their functions:

| Role | Name |
| --- | --- |
| Team Leader & Coordinator | Kate Karauda |
| Requirements Coordinator | Leonardo Matos |
| Development Coordinator | Harold Valdivia Garcia |
| Test Coordinator | Omeya Jadhav & Dipti Menda |

# Team Communication

# Regular Team Meetings:

# Previously: Friday, 5:00PM

# Currently:

# Sunday 2PM in person

# Tuesday & Thursday 9PM

- Channel of communication:

  - RIT emails

  - Google Hangout

  - Google Drive

  - SVN Repository

  - Kanban board for action items.

# Development Environment

The application’s back-end will be written mainly in Python3 on top of Django (Web-Framework) and the team will use PyCharm for its development. The project management will be handled with “Microsoft Project” and the modeling with StarUML. For version control we are using an SVN repository set up for us by the kind folks at RIT.

# Milestone Schedule

Green = milestone complete

Yellow = milestone to be accomplished

Red = high risk milestone

| Milestone | Duration | Start | Finish | Release | Deliverable |
| --- | --- | --- | --- | --- | --- |
| Django - Tutorial Parts 1-4 | 7 days | Fri 8/29/14 | Mon 9/8/14 | R1 | No |
| Project Plan & Requirements | 5 days | Mon 9/8/14 | Fri 9/12/14 | R1 | Yes |
| Setup SVN | 5 days | Mon 9/1/14 | Fri 9/5/14 | R1 | No |
| Design Document & Stable Prototype | 10 days | Mon 9/15/14 | Fri 9/26/14 | R1 | Yes |
| Release 1 - Presentation | 5 days | Mon 9/29/14 | Fri 10/3/14 | R1 | Yes |
| Release 2 Plan | 5 days | Mon 10/13/14 | Fri 10/17/14 | R2 | Yes |
| Test Plan | 5 days | Mon 10/20/14 | Fri 10/24/14 | R2 | Yes |
| Beta Release | 5 days | Mon 11/6/14 | Fri 11/17/14 | R2 | Yes |
| Cross-Team Testing | 5 days | Mon 12/1/14 | Fri 12/5/14 | R2 | Yes |
| Release 2 - Presentation | 5 days | Mon 12/8/14 | Fri 12/12/14 | R2 | Yes |

Release 2 Plan:

| Task | Category | Priority | Deadline | Assignee | Details |
| --- | --- | --- | --- | --- | --- |
| Meeting w/Customer | Project | High | 14-Oct | Team | Schedule a meeting w/customer to verify expectations and level of satisfaction for the upcoming Releases |
|  |  |  | 7-Nov |  |  |
| Requirements Analysis | Project | High | 12-Oct | Team | <> Analyze remaining Use Cases <> Create a list of Use Cases needed for R2 <> Add hierarchy to the Use Cases <> Assign teams to each Use Case |
| Project Plan | Project | High | 12-Oct | Team | <> Create a Kanban board for all deliverables <> Create a timeline for all deliverables |
| Update Design Documents | Project | Medium | 17-Oct | K. Karuada | Update all documents created so far with feedback from graded versions |
| Modularize Forms | System | High | 15-Oct | H. Valdivia | Convert forms.py into modules |
| Create Additional HTML Templates | System | Medium | 19-Oct | L. Matos | Create HTML templates for the classes created for Release 2 |
| Search For | Tool | High | 19-Oct | L. Matos K. Karauda | <> Make the form point to the function. <> Make the function select the tools that match the search criteria and return them <> Make template display the list of tools. <> Make the tool links Display tool details. |
| Borrow | Tool | High | 19-Oct | H. Valdivia D. Menda | <> Find or create widget for datetime attributes. <> Implement the form that validates a new reservation <> Make the template show the already reserved dates <> Include the picture and the description in the template. |
| Request / Review | Tool | Medium | 26-Oct | O. Jadhva L. Matos | <> Make a list of requests submited to the user on the ‘my account’ template. <> Modify the request controller to return the list of requests of a specific user <> Make approve/reject buttons next to the list of requests <> Create a function to approve/reject the requests based on the users input |
| Return Confirmation | Tool | Medium | 26-Oct | H. Valdivia D. Menda | <> Make the page where the owner receives the return-requests. <> Make the form to confirm a return <> Implement the views for these two cases. |
| Change Info | Tool | Low | 9-Nov | O. Jadhva H. Valdivia | <> Make the form to modify the tool-info <> Implement the function that updates all the future reservation if the pickup-location is changed. |
| Change Availability | Tool | Low | 9-Nov | D. Menda K. Karauda | <> Make the form to change the tool availability <> Implement the function that updates tool status in the system and removes the tool from the list of available |
| List Arrangement | Tool | Low | 9-Nov | L. Matos K. Karauda | <> Modify the ToolController to return all the reservations(arrangements) associated with the selected tool, and with a cancel reservation link. <> Modify the template to display the reservations (arrangements) and paginate them. |

List of Use-Cases for Release 1:

- UC-01 Register user -- DONE

- UC-02 Change personal information -- DONE

- UC-03 Change user preferences -- DONE

- UC-04 Create Community Shed -- DONE

- UC-05 Register tools -- DONE

- UC-17 Log-in – DONE

- UC-18 Log-out --DONE

List of Use-Cases for Release 2:

- UC-06 Sharing – From Home / Shed / Change Location of Tool

- UC-07 Sharing – Change Tool Availability

- UC-08 Tool Listing Availability

- UC-09 Borrowing – Request

- UC-10 Sharing – Approving a Borrower

- UC-11 Borrowing – Arrangements

- UC-12/13 Borrowing – Returning

- UC-14 Tool Management – Deactivation/Reactivation

- UC-15 Tool Management – Status (Owned)

- UC-16 Community Statistics